STATEMENT OF WORK

EBS Contract Renewal PAF

Implementation & managed services — signable SOW

Syntax Corporation  ·  Build 1.0.0  ·  2026-06-04

# 1. Scope

Syntax Corporation will deliver a production Private Agent Factory agent that automates Oracle EBS Blanket Purchase Agreement renewals end-to-end: quote extraction, governed EBS reads, deterministic renewal policy, a balanced PDOI batch for Import Price Catalogs, a QA gate, the XXPAF PL/SQL package, and managed-MCP integration. Read-only by default; the buyer approves each renewal in EBS.

# 2. Architecture

# 3. Deliverables

The renewal agent (extractor, repository, policy engine, PDOI writer, QA gate, CLI).

XXPAF_RENEWAL_PKG PL/SQL + parity harness; managed-MCP tool/SQL-Report definitions.

Test suite (hermetic + live golden), QA report, and full documentation.

PAF Agent Builder canvas recipe + published REST API hook.

# 4. Timeline

| Phase | Weeks | Outcome |
| --- | --- | --- |
| Discover & verify | 1–2 | Live SQL verification; golden record; spec sign-off |
| Build vertical slice | 3–5 | Agent + PL/SQL + tests against the customer instance |
| QA & UAT | 6–7 | Zero-bug convergence; balanced batch in UAT |
| Cutover & enablement | 8 | Managed-MCP wiring; runbook; go-live |

Estimated effort: 640 hours at a $95/hr blended delivery rate (20/40/40 onshore/nearshore/offshore).

# 5. RACI

| Activity | Syntax | Customer |
| --- | --- | --- |
| EBS discovery & SQL verification | R/A | C (access) |
| Agent + PL/SQL build | R/A | C |
| Tolerance / policy sign-off | C | R/A |
| UAT & acceptance | C | R/A |
| Production approval of renewals | I | R/A |
| Managed services (run) | R/A | C |

# 6. Commercials

Fixed-fee implementation (one-time): $60,800.

| Managed services | 12-month | 24-month | 36-month |
| --- | --- | --- | --- |
| Per month | $7,350 | $6,615 | $5,880 |
| Per year | $88,200 | $79,380 | $70,560 |
| Term discount | 0% | 10% | 20% |

Indicative value: $614,000 net annual savings, ~1.4-month payback, 466% 3-year ROI (validate in a read-only value assessment). OCI consumption billed separately per the OCI BOM.

# 7. Acceptance criteria

Green live golden-renewal test and a balanced PDOI batch staged and validated in the customer UAT environment.

# 8. Assumptions

Customer provides timely EBS access (read-only service account) and a test instance.

Managed-MCP availability for the target EBS edition/region is confirmed at install.

Legal terms are governed by the parties' master agreement; this SOW is a generic shell.

# 9. Signatures

|  | Syntax Corporation | Customer |
| --- | --- | --- |
| Name |  |  |
| Title |  |  |
| Signature |  |  |
| Date |  |  |